|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | Jerrell Jones | Jacob Dahleen | Sei Jung Kim | Alex Hunsberger |
| **Hours** | 2.5 Hrs | 1.75 Hrs | 6 Hrs | 4.75 Hrs |
| **Reading** | 1 Hr | .75 Hrs | 2 Hrs | 1.75 Hrs |
| **Tasks Completed** | * Reviewed Android Development Tutorial * GitHub Tutorial * Team Status Report #1 * Iteration1 Tasks Breakdown * Team Meeting * Project Plan | * Android Tutorial * GitHub Tutorial * Team Meeting * Project Plan | * Android Tutorial * GitHub Tutorial * Team Meeting * Stack Overflow and YouTube tutorials * Mockup Drawings of possible robot designs * Installed SDKs and Development Environments * Project Plan | * Write GitHub tutorial for team member * Tasks Breakdow for Project Plan * Project Plan |
| **Tasks for next week** | * Learn how to operate code in Debian Linux * Learn Android Programming Basics * Test Hello World Tablet * Code individual motor motion | * Setup Development Environment * Test Hello World Robot * Code Hello World Tablet * Ensure All devices are secured in storage * Find motor spec sheets | * Place phone case on phone * Learn to setup/compile code for Vex * Code Hello World Robot * Make sure tablet interfaces correctly with computer * Code Hello World phone * Test individual motor motion | * Learn to program ARM9 processor * Install ADT Eclipse Plugin * Test Hello World phone * Build Robot frame |

**Open issues:**

Sei Jung - Android Emulation issues with personal computer.

Others: N/A

**Anything else:**

Team Reading:

Alex:

|  |
| --- |
| <http://stackoverflow.com/questions/4556467/git-pull-or-git-merge-between-master-and-development-branches> |
| <http://git-scm.com/book/en/Git-Branching-Basic-Branching-and-Merging> |
| <http://gitref.org/basic/> |
| <http://blog.mikepearce.net/2010/05/18/the-difference-between-git-pull-git-fetch-and-git-clone-and-git-rebase/> |
| <http://git-scm.com/book/ch2-1.html> |
| <http://wiki.spheredev.org/Git_for_the_lazy> |

Jerrell:

<http://developer.android.com/training/basics/firstapp/running-app.html>

<http://git-scm.com/book/en/Getting-Started-Git-Basics>

Sei Jung:

<http://developer.android.com/training/basics/firstapp/running-app.html>

<http://git-scm.com/book/en/Getting-Started-Git-Basics>

Jacob:

<Github.com> – GitHub Tutorial – Chapters: Set up Git, Create a repository, Creating and deleting branches within your repository

| **Who** | **What** | **When** | **Done** |
| --- | --- | --- | --- |
| Jerrell | Detailed description of tasks 1-5 for Iteration1. | 09/02/2013 | 08/30/2013 |
| Jerrell, Jacob, Sei Jung, Alex | Team Meeting #1. | 08/30/2013 | 08/30/2013 |
| Jacob | GitHub creation for team. | 09/02/2013 | 08/30/2013 |
| Alex | GitHub tutorial. | 09/06/2013 | 09/01/2013 |
| Sei Jung | Artwork/rendering preparation for robot design. | 09/06/2003 | 09/02/2013 |
| Jacob | Android Tutorial | 09/09/2013 | 5% Complete |
| Sei Jung | Android Tutorial | 09/09/2013 | 09/02/2013 |
| Alex | Tasks Breakdown for Project Plan | 08/31/2013 | 08/31/2013 |
| Jerrell, Jacob, Sei Jung, Alex | Project Plan. | 09/03/2013 | 09/02/2013 |
| Jerrell | Status Update #1 | 09/03/2013 | 09/03/2013 |